## Slide 1: [Team Alpha]
Sprint [0 -5]
CS504 Team Project
[Fall][2020]

## Slide 2: CS 504 Project Sprints
Sprint | Milestone Goals | Presentation
0 - Team Formation | Team Members & Roles Brief description of Team Problem Request WebEx with instructor | Week 1
1 - Problem Definition and Project Plans | Problem (decision) defined Understanding of complexity Potential data source identified Potential analytics identified Project schedule defined Participant roles assigned Risks identified and mitigation plan | Week 2
2 - Data Sets | Data located and accessed Initial processing underway Risks identified and mitigated | Week 3
3 - Analytics/algorithms | Algorithms defined and coded Initial applications completed Risks identified and mitigated | Week 5
4- Visualizations | Visualization concepts defined Visualization implemented Risks identified and mitigated | Week 7
Final Presentations | Project components completed Project components integrated Project supports final decision Presentation made | Week 8

## Slide 3: SPRINT 0: TEAM FORMATION

## Slide 4: Sprint Goals
Participant roles assigned
Project schedule defined
Problem (decision) defined
Understanding of complexity
Risks identified and mitigation plan
[You may add to these goals]

## Slide 5: [Team Name] Organization
Team Roles:
  Product Owner – ?
  Scrum Master – ?
  Developer – ?
  Developer – ?
  Developer –?
Tools
  Team will use GitHub as our development resource.
  Will use YouTrack for tracking all Sprints
  Blackboard for Journal and File Sharing for collaboration
Business Rhythm:
  Please provide a short list

## Slide 6: Sprint Tracking
Combined Sprint Backlog and Planning meeting
Initial set of stories (Backlog)
Each story the team will define a set of tasks to complete the story
Each story will have evaluation criteria for exiting the story (basically we have a high degree confidence that it is complete)
These stories will be entered into YouTrack Tool
At this point has created a set of stories for Sprint 1 (most likely this will be all the stories since they will be focused Problem
Definition for the Project Team)
The Business Owner (CS 504 Instructor3) will provide questions and feedback.
The Project Team should be creating Sprint 2 stories and entering them in the Project Backlog on YouTrack
Sprint 1 - Demo—Week 1
Product Owner - initial overview of the stories and each story will be briefed by a combination of Product Owner and Product Team Members
Business Owner - questions and feedback.

## Slide 7: SPRINT 1: PROBLEM DEFINITION AND PROJECT SCHEDULE

## Slide 8: Problem Definition
Initial Story - As a User, I want to …
  [You will most likely have multiple stories. Each story should have a concise and terse description.]
Lexicon: [All teams MUST have a Lexicon that defines their vocabulary for the project. The lexicon will be an appendix in the project paper.]
  Provide a list of your initial terms and definitions.

## Slide 9: SPRINT 2: DATA SET

## Slide 10: Potential Data Sources
[The course instructors will assist the team in assessing the preliminary data sets being considered for the project. ]

## Slide 11: SPRINT 3: ALGORITHMS AND ANALYTICS

## Slide 12: Potential Analytics
[The course instructor will assist the team in assessing the preliminary analytics and algorithms being considered for the project.]
Notes: Suggest we concentrate on Metadata and NLP and NOT Externals other than what results from associations between metadata and content

## Slide 13: SPRINT 4: VISUALIZATION

## Slide 14: Visualization
[The course instructor will assist the team in assessing the preliminary visualizations being considered for the project. ]

## Slide 15: FINAL PRESENTATION

## Slide 16: Final Presentation
[The course instructor will assist the team in preparing for the final presentation. Final presentations will be scheduled as individual WebEx sessions for each team.]

## Slide 17: Risks and Planned Mitigations [example]
Risk: Our data is too big for our processing capabilities
  Probability: medium
  Impact: medium
  Mitigations:
    Take subset of data
    Consider AWS / Microsoft Azure / Other big data processing site
    Hydra
Risk: Failure to obtain appropriate data
  Probability: low
  Impact: high
  Mitigation: pursue
    Reuters Corpora – done
    Scraped data – ongoing
    Other data sources – TBD
Risk: Analytic methods fail
  Probability: high for any one method-data combination
  Impact: medium
  Mitigations:
    Prototype early
    Apply multiple techniques
    Integrate
Risk: Failure to succinctly define veracity
  Probability: low
  Impact: high
  Mitigation: define veracity

## Slide 18: Assumptions
[What are the Project assumptions – this is important from your understanding of the problem. Remember the team defines and understands the problem.]